Synapse Integration Platform

Status Report — Completed, Pending & Blockers

Nalashaa Healthcare Solutions  •  v2.4.1  •  24 June 2026

# 1. Executive Summary

Synapse is an integration platform that synchronises data between business systems — its primary, production-grade flow moves Jira issues into SharePoint lists, with a secondary flow into relational databases (PostgreSQL / MySQL / SQL Server).

The platform backend is substantially complete: the core data pipeline, the distributed message bus (the long-term architecture), credential governance, and authentication are all built and operational. The current focus has been on reliability hardening of the push pipeline — making every data transfer fail safely and visibly rather than hang.

A code-level review on 24 June confirmed the user interface is now fully wired to the live backend — all application screens fetch real data (the earlier sample/mock data has been removed). The largest remaining areas of work are completing the self-service Connector Studio, finishing role-based access and alert dispatch, and resolving two external/environmental blockers (the Jira API endpoint and SharePoint mapping hygiene).

Overall status: Backend ~85% complete · Frontend wired to live data (all pages) · On track, two active blockers being managed.

# 2. Completed

The following capabilities are built, tested, and operational.

## 2.1  Core data pipeline (Jira → SharePoint)

- Jira ingestion via two interchangeable paths: REST API (token) and browser automation (SSO/MFA)(Partial).

- Normalisation of Jira issues into a common record shape; 35-field mapping to SharePoint columns incl. derived fields.

- SharePoint write via Microsoft Graph with three-layer de-duplication (no duplicate rows).

- Delta sync with watermark tracking, scheduling (cron), and column-level smart upsert.

## 2.2  Distributed Integration Bus (target architecture)

- Queue-backed, asynchronous delivery (Redis + BullMQ): publish → route → dispatch, with inbox/outbox checkpoints.

- Exactly-once delivery per destination (idempotency), automatic retry with backoff, and a Dead-Letter Queue for failures.

- Connector-agnostic by design: any source can deliver to any destination through one common interface — no hard-wired source/destination pairs.

- Legacy duplicate bus implementations removed; the distributed bus is the single, default data path.

## 2.3  Pipeline reliability hardening (most recent work)

- Pre-flight validation: a push is checked before it starts — a misconfigured recipe (missing list/table, bad credentials, unknown destination) fails instantly with a clear message instead of failing record-by-record.

- Run watchdog: guarantees every push reaches a visible end — a stalled run is auto-finalised, so the screen can never spin forever.

- SharePoint write coercion: complex/oversized field values are safely converted so a single bad field can no longer reject an entire row (eliminates the “generalException” failures).

- Stop / cancel control: an in-progress push can be stopped safely (already-sent rows are kept, no duplicates).

- Failure visibility: the real reason a row failed now surfaces in the UI; delete/refresh UX fixed.

## 2.4  Platform services

- Credential Vault & governance: encrypted storage (AES-256-GCM), audited reveal, rotate/revoke, expiry alerts, compliance view.

- My Connections: connector-agnostic list of all integrations with pause/resume/clone/delete, logs, activity sparkline, bulk actions, CSV export.

- Connection Wizard: 6-step build flow; mapping and delivery now run server-side (removes payload-size limits); custom formulas run in a sandbox.

- Admin & Authentication: real JWT login (bcrypt), users & roles, audit viewer, client-app registry, role-based navigation.

## 2.5  User interface fully wired to live data

Verified page-by-page on 24 June: every application screen now reads from the live backend; the previous sample/mock data has been removed entirely.

- Operations — Dashboard, Integration Registry, Message Monitor (live polling + Dead-Letter replay), Alerts.

- Design — Connection Wizard, Mapping Canvas, Entity Catalog, Connector Studio.

- Platform — My Connections, Credential Vault, Administration (users / roles / audit / client apps).

# 3. In Progress & Pending

| Item | Status | Notes |
| --- | --- | --- |
| Connector Studio (build custom connectors) | In Progress | UI and registry-driven model in place; the author → publish runtime and full catalog are still being completed. |
| Mapping authoring quality + validation | In Progress | Surface and prevent broken custom formulas at design time; recommend sensible default field sets. |
| Full RBAC & multi-tenancy enforcement | Pending | Login & roles exist; org-level data isolation and end-to-end permission checks deferred. |
| Alerts dispatch & full audit coverage | Pending | Alerts surface in the UI; outbound notification dispatch (email/Slack) and complete audit writes pending. |
| Richer dashboard metrics | Pending | KPI tiles are live from connection data; deeper run-metric charts still to wire. |

# 4. Blockers & Risks

| Blocker | Impact | Owner / Resolution |
| --- | --- | --- |
| Jira live API returns 410 Gone | Live Jira fetch fails; pipeline falls back to previously-fetched data, so fresh pulls are blocked. | Atlassian deprecated the old search endpoint and/or token scope. Resolution: update to the new Jira search endpoint and confirm API token. (Engineering + Atlassian admin) |
| SharePoint write hygiene | Very wide mappings (120+ fields incl. nested objects) previously rejected whole rows. | Mitigated in code (value coercion). Residual action: trim mappings to needed fields. (Engineering + business owner) |
| Broken custom mapping formulas | A few user-authored expressions error and produce empty values. | Non-fatal; fix expressions and add design-time validation. (Integration author) |
| Recent fixes not yet committed | Reliability work + a DB migration are in the working copy, not yet in version control. | Commit & code-review the batch. (Engineering — ready now) |
| Local environment dependence | Runs on a local Docker/Redis/Postgres stack; no shared staging yet. | Provision a shared staging/CI environment for QA. (DevOps) |

Prepared from a code-level review of the Synapse repository on 24 June 2026.